SWP490 · CAPSTONE PROJECT · REVIEW 2 · BM03

# Registration Form – Record of Changes

## 1. Project Information

| Project code | FA26SE153 |
| --- | --- |
| Project name | HR Connect: AI-Powered Recruitment & Affiliate Headhunting Platform |
| Team | Trương Hoàng Quí (Leader), Khúc Ngọc Sơn, Cao Hữu Trí, Lê Thị Trà Mi, Nguyễn Văn Sang |
| Supervisor | Phạm Minh Trí (tripm14@fpt.edu.vn) |
| Current registration version | 1.0 (19/08/2026) |
| Proposed version | 2.0 |
| Version | 1.0 |
| Date | 23/10/2026 |

## 2. Changes

☐ No changes to the current registration form

| No. | Section | Current content | Proposed content | Reason | Proposed by |
| --- | --- | --- | --- | --- | --- |
| 1 | 3.2.b Human actors | One actor "System Administrator (Admin/HR)" approves companies and jobs, reviews candidates and manages payouts. | Two actors: Internal HR (job review, screening, Sourcing delivery, resignation verification, service agreement) and Platform Admin (company/affiliate approval, roles, settings, fee and payout records, disputes). Internal HR does not submit CVs on behalf of candidates. | Separation of duties found in Iteration 1; finance actions must not be done by the screening role. | Trương Hoàng Quí |
| 2 | 3.2.c Workflow & Interview; Partner & Finance | Offer (OB) and probation (PP) tracking; commission calculated at probation passed / contract signed. | No probation tracking. HEADHUNT_COD placements have a configurable warranty (default 30 days); commission is earned when the warranty passes and becomes payable after the Client pays. CV_SOURCING pays commission per accepted CV. A confirmed resignation in warranty opens a free replacement slot. | Business rule agreed with the partner (team decision 17/10/2026). | Trương Hoàng Quí |
| 3 | 3.2.c Job Management | Job status Draft / Active / Paused / Closed; public or affiliate-only visibility. | Job lifecycle DRAFT → PENDING_REVIEW → (PENDING_AGREEMENT) → (PENDING_PAYMENT) → ACTIVE → PAUSED / CLOSED, plus REJECTED. Visibility and submission rights are configured per role and service type (can_view / can_submit). | Posting fee, Sourcing deposit and service agreement must be completed before a job goes live; finer access rules found in Iteration 1. | Trương Hoàng Quí |
| 4 | 3.2.c Job Management (new) | — | Service Agreement for HEADHUNT_COD and CV_SOURCING: HR sends a versioned agreement, Client accepts or requests changes, the primary contact signs with an e-mail OTP and the signed PDF is stored privately. | Partner requirement: commercial terms must be agreed and signed before work starts. | Trương Hoàng Quí |
| 5 | 3.2.c Application & CV Management | Automatic duplicate check by email/phone. | Duplicate check by normalised e-mail/phone plus candidate consent by e-mail for every affiliate referral (accept / decline / expire), and source disputes resolved by Platform Admin (UPHELD / REJECTED). | Vietnam Personal Data Protection Decree: a candidate must agree before an affiliate shares the CV; disputes needed to settle ownership. | Trương Hoàng Quí |
| 6 | 3.2.c AI Matching Engine; 3.2.e Theory | Must-have / Should-have keyword sets for automatic pre-filtering; TF-IDF/embedding similarity. | Every MUST_HAVE / SHOULD_HAVE requirement is assessed by an LLM (Gemini, configurable) with evidence quotes that are verified against the CV, combined with Sentence-BERT similarity into a score and colour tier. Scoring is asynchronous with retry. | Iteration 1: keyword filtering missed synonyms and gave unexplained results; evidence-based assessment is explainable to HR. | Trương Hoàng Quí |
| 7 | 3.2.d NFR Performance | AI matching score for a single CV/JD pair computed within 5 seconds. | AI scoring runs asynchronously; 95% of applications are scored within 60 seconds after submission (see Design Brief NFR N2). | Measured LLM latency in Iteration 1 is above 5 s per call; asynchronous scoring keeps the user flow fast. | Trương Hoàng Quí |
| 8 | 3.2.e Technologies | ReactJS with Material UI; MinIO/S3 storage; Docker Compose; 4-person team. | React + TypeScript with Ant Design and Tailwind CSS; Cloudflare R2 (S3-compatible) storage; Resend e-mail; deployment on Render (backend), Vercel (frontend) and GitHub Actions CI; team of 5 members. | Hosting and cost constraints; 5 members are registered in section 2 of the form. | Trương Hoàng Quí |

## 3. Decision at Review 2 (completed by reviewers)

| No. | Decision (Accepted / Adjusted / Rejected) | Reviewer note |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |
| 6 |  |  |
| 7 |  |  |
| 8 |  |  |